## Slide 1: PROJECT FORMULATION

## Slide 2
1.Meaning
2.Need
3.Significance
4.Elements

## Slide 3: 1.Meaning
Systematic development of a project
for the eventual objective of arriving at an investment decision
by step by step investigation and development of project idea.

## Slide 4: 2.Need
i. Selection of an appropriate technology
ii. Influence of external economies
iii. Dearth of technical qualities
iv. Resource mobilisation
v. Knowledge about govt regulation

## Slide 5: 3.Significance
obtain govt clearance and in meeting hurdles in procedure formalities
assistance from financial institutions.

## Slide 6: 4.Elements
i. Feasibility analysis
ii. Techno-economic analysis
iii. Project design and network analysis
iv. Input analysis
v. Financial analysis
vi. Social cost- benefit analysis
vii. Project appraisal

## Slide 7: Elements cont
i. Feasibility analysis: evaluating the future of a project idea within the limitations of project implementing body and the constraints imposed on the project situation by the environment.
Three stages- a. prefeasibility study
b. feasibility study
c. project report

## Slide 8
ii. Techno-economic analysis: identification of project demand potential and selection of optimal technology
Produces necessary information
Determination of Project Demand Potential
starting point of analysis-demand forecasting. size of the project and the technology used depend on demand potential
. Three stages in quantitative market analysis
a. situation analysis, b. data collection and compilation and c. interpretation and presentation

## Slide 9
Selection of optimal project strategy
many strategies available
Best suitable for achieving objective with minimum expenditure
potential, alternative courses, optimal strategy and techno economic appraisal

## Slide 10
iii. Project design and network analysis
Individual activities and interrelationship between activities
Events
Development of detailed work plan of the project and time profile
Network diagram identify course of action so as to execute the project within the minimum time keeping in mind the available resources.

## Slide 11
iv. Input analysis
Identification, quantification and evaluation of project inputs
Nature of resources required
Magnitude
Possibility of uninterrupted supply